- The Seneca Falls Town Board held a special meeting on Thursday October 23, 2025, at the Seneca Falls Town Office, 130 Ovid Street Seneca Falls NY 13148.

Supervisor Schmitter called the regular meeting to order at 12:00 pm.

- A roll call was taken of board members the following members of the board were present:

| TOWN OFFICER | Present | Absent |
| --- | --- | --- |
| Supervisor Frank Schmitter | X |  |
| Councilman Frank Sinicropi | X |  |
| Councilman Jackson Puylara |  | X |
| Councilwoman Dawn Dyson | X |  |
| Councilwoman Kaitlyn Laskoski |  | X |

Also present were:

| Town Manager Peter Soscia |  | X |
| --- | --- | --- |
| Town Attorney Patrick Morell |  | X |
| Director of Parks & Recreation Missy Jones |  | X |
| Town Assessor Deborah VonWald |  | X |
| Zoning Officer |  | X |
| Highway Superintendent Jeremy Wendt |  | X |
| Police Chief Timothy Snyder |  | X |
| Chief of Water & Sewer Joesph Tullo |  | X |
| Dept. Public Works Peter Messmer |  | X |

- Resolution to Pay Nardozzi

Supervisor Schmitter presented a bill from Nardozzi for the DRI (Downtown Revitalization Initiative) project on the roadside canal project. The bill covered payments 9 and 10, totaling $743,316.77.

Motion: Supervisor Schmitter moved to approve payment of the Nardozzi bill for $743,316.77. The motion was seconded by an unidentified councilmember.

During discussion, a councilmember inquired whether this would be the final payment or if it was catching up on previous work. Supervisor Schmitter clarified that this was not the final payment but rather for work already completed. He estimated there would likely be 11 or 12 total payments before the project was complete.

Supervisor Schmitter provided a detailed update on the project's current status, explaining that all the main construction work had been completed. The remaining work consisted of minor adjustments and finishing touches, including installing two more bollards where the walkway meets the canal to prevent wheelchairs from accidentally rolling into the water. He noted that the area had been mowed recently, and upcoming work would include removing the temporary fence, installing permanent fencing along the property, and completing the electrical components of the project.

Vote: The motion to pay the Nardozzi bill passed unanimously 3-0, with all present members voting in favor.

Following the vote and completion of business, a motion was made and seconded to adjourn the meeting.

- The motion to adjourn passed unanimously, and the special meeting was concluded.

Respectfully submitted,

Theresa Stevens

Deputy Town Clerk